| Pynotebook PROJECT CHARTER | Abstract PyNotebook is a python learning desktop application that promotes manual code input and assessment of understanding. Users are forbidden to copy and paste, and codebases are scanned to create questions that challenge a deeper understanding of what students have coded. Andrew Presta, Chris O’Brien, Vincent Tran |
| --- | --- |

- Contents

1	Project Summary	2

2	Team	2

3	Scope	2

3.1	Goals and Objectives	2

3.2	Deliverables	2

3.3	Stakeholders	3

3.4	Out - of – Scope	3

3.5	Risks, Constraints, Assumptions	3

4	Success Measurements	4

5	Signatures	5

6	Appendix A – Glossary	6

7	NOTES	Error! Bookmark not defined.

# Project Summary

The current world of beginner and intermediate coding students is shrouded in many different learning options online. These options tend to promote a lack of deep, low-level knowledge. Instead, vying for fill-in-the-blank block coding and copy and paste tutorials. We believe that, to unlock a deeper understanding of your code, students must manually type their solutions and be assessed on their knowledge of what they wrote. This problem is currently more integral than ever with the rise of AI code solutions and “vibe-coding”. Our solution is a manual learning environment that forces students to code their own solution and have them assessed their code to promote in-depth learning.

# Team

| NAME | ROLE (TEAM LEADER, PROGRAMMER, DESIGNER, ETC) |
| --- | --- |
| Andrew Presta | Programmer and Designer |
| Chris O’Brien | Team Leader and Designer |
| Vincent Tran | Programmer and Designer |

# Scope

## Goals and Objectives

- Develop a user-friendly interface to display code submission, error feedback, and eventually quiz questions

- Create a general list of categories that guide users into what to enter into the coding IDE

- Create a textbox to act as a built-in IDE, allowing the user to input code and compile it

- Display error messages in the code on submission

  - This does NOT create a quiz, and the user must fix the error before submitting

  - The goal of this project is to have students understand why the correct code works, not why incorrect code doesn’t

- On a successful submission, show a new window (or direct to a new page) with a title, a box for the quiz questions, and a submit button

- Display the code the user submitted on the side of the window, so they can compare them to the answers they submit

- Translate submitted code into a given list of categories where questions can be pulled from

  - Every line should fit a category

- Give each category a list of questions

  - Ex. Loops will have questions like “how many times does this run”.

- Fill the question box with adequate questions based online categories

- Give feedback to user based on the answers given to the questions

- Based on the feedback given to the user, move the user onto better topics for learning

## Deliverables

  - A learning application where users manually type code instead of copying and pasting solutions

  - Simple, user-friendly space for students to write code

  - Reduces over-reliance on AI-generated code by requiring original code

  - Requirements:

    - Space for coding, test cases

    - “Submit” button for submission that checks if the student’s code works

    - Feedback when the code has errors to show where mistakes in the code were made

    - Side-by-side view that shows the student code next to the question

  - Desktop application

  - Built for reliability and simplicity

## Stakeholders

| Role | Interest/Impact |
| --- | --- |
| Students | Want quizzes that help them understand code |
| Teachers | Assess student understanding of Python |
| Self-taught Programmers | Need a personal learning environment that promotes in-depth understanding |

## Out - of – Scope

- A complete learning diagram of python, which takes a student from beginner all the way to mastery

– due to time and lack of teaching experience

- A scanner function that can adequately provide questions for any python coding block, regardless of complexity – due to time and code complexity

## Risks, Constraints, Assumptions

| Risk/Constraint/Assumption Title | Explanation |
| --- | --- |
| Constraint: Feedback on Test Cases | There is not enough time to implement textual feedback explanations for each question and its test cases, so core learning features will be prioritized over advanced explanations/personalized feedback |
| Risk: Errors on Questions | Errors and unclear wording within specific questions will reduce user confidence and hinder learning |
| Assumption: Coding Languages are available | It will be assumed that IDEs that support the languages needed to create the project will be available |
| Risk: User Frustration | Some learners may find having to submit original correct code to be extremely challenging |
| Assumption: User Readiness | It will be assumed that users will have at the very least, a basic understanding of programming concepts strong enough to be able to understand how to use the program |
| Constraint: Single Language | The project will only offer one programming language to ensure quality and reliability |

# Success Measurements

In comparison to using other online learning applications, users see a general increase in their aptitude of coding (both in understanding and efficiency). As a metric, we wish to see at least a 50% increase in coding knowledge to memory, as well as faster problem-solving and typing.

# Signatures

| Customer: |  |  |
| --- | --- | --- |
| Name | Signature | Date |
| Project Manager: |  |  |
| Name | Signature | Date |
| Team Members: |  |  |
| Name | Signature | Date |
| Chris O’Brien |  | 1/19/26 |
| Vincent Tran |  | 1/19/26 |
| Andrew Presta |  | 1/19/26 |

# Appendix A – Glossary

IDE: Integrated Development Environment, a basis for typing in code (so that it can be complied, or ran)

Python: Coding language in which will be taught (the software itself will also be coded in Python)