Pynotebook

Andrew Presta, Chris O’Brien, Vincent Tran

March 16, 2026

DeSales University

CS356

March 16, 2026

DeSales University

CS356

# Team PyNotebook Sprint #1 Planning Document

# Sprint overview

## Overview

This sprint will focus on developing the core functionality of PyNotebook. The team will work on enabling students to write, run, and submit code, as well as retrieve and interact with quiz questions based on selected categories. Additionally, a foundational lesson interface will be created, allowing users to navigate and view lesson content alongside an integrated coding environment. By the end of the sprint, the system will support essential user interactions through working prototypes of these core features.

## Scrum master

Chris O’Brien

## Scrum meeting times

The group will meet during every class period until the Review Meeting on March 27th (Monday, Wednesday, Friday)

## Risks/Challenges

We expect there to be problems with GitHub integration throughout multiple users

# Current sprint detail

## Use Case #4: Using IDE

As a beginner coding learner, I want to input code into a text box that will act as an IDE and run the code so that I can test before submission.

### Tasks

| Task description | Estimated time | Owner |
| --- | --- | --- |
| Cleaning and Implementing current (existing) IDE code | 2 hours | Andrew |
| Formatting into useable strings/lines for scanning | 2 hours | Andrew |

### Acceptance criteria

If this user story is implemented successfully, a student should be able to input their code, compile it, and submit to send to the controllers.

## Use Case #2: View categories of a quiz

As a student, I want my Python code to be categorized so that I can receive relevant questions when taking a quiz.

### Tasks

| Task description | Estimated time | Owner |
| --- | --- | --- |
| Ensure submission of code input is valid | 1 hour | Chris |
| QuestionStorage implementation | 1 hour | Chris |
| Line by Line code input connection | 2 hours | Chris |
| General Scanner function implementation | 2 hours | Chris |
| Pull questions from Storage | 2 hours | Chris |
| Interface questions pulled into quiz | 2 hours | Andrew |

### Acceptance criteria

Successful implementation is shown by the ability to submit code and receive a question based on a simple python category.

## Use Case #6: Lesson interfacing

As a student, I want a lesson so that I can learn about programming.

### Tasks

| Task description | Estimated time | Owner |
| --- | --- | --- |
| Create Lesson Selection Interface | 2 hours | Vincent |
| Implement Lesson Display Window | 2 hours | Vincent |
| Integrate IDE into Lesson Interface | 2 hours | Andrew |
| Connect Lesson Selection to Lesson Content Retrieval | 2 hours | Vincent |
| Implement Textbox for Lesson Guidelines | 1 hours | Vincent |
| Ensure Navigation between Lessons and Main Menu Works Properly | 1 hour | Vincent |

### Acceptance criteria

If this user story is implemented successfully, a student should be able to navigate through placeholder lessons.